INDUSTRY CAPSTONE PROJECT BRIEF

SubSync

Centralised Operations Management for Cleaning Businesses

| Project Type | Team-based industry capstone project |
| --- | --- |
| Industry Partner | THNZL Services (commercial cleaning operator) |
| Duration | 12-week semester project |

# Contents

Contents	2

1  Project Background	3

2  Project Objective	3

3  Project Scope	3

3.1 User Management	3

3.2 Client Management	3

3.3 Site Management	3

3.4 Subcontractor Management	4

3.5 Service Scheduling	4

3.6 Work Completion	4

3.7 Invoice Management	4

3.8 Invoice Verification	4

3.9 Basic Financial Reporting	4

3.10 Dashboard	4

4  Example System Workflow	5

5  Minimum Viable Product	5

6  Out of Scope	5

7  Expected Deliverables	6

8  Suggested Technology Stack	6

9  Suggested 12-Week Timeline	6

10  Suggested Assessment Focus	7

11  Suggested Team Roles	7

12  Support & Resources	7

# 1  Project Background

As cleaning businesses grow, managing multiple clients, sites, subcontractors, service schedules, and invoices becomes increasingly difficult without a centralised system.

Many operators still rely on spreadsheets, emails, phone calls, and paper records to track work completed across sites. This makes it difficult to confirm whether scheduled cleaning services were actually completed, to verify subcontractor invoices against real work, and to understand the profitability of individual sites or clients.

SubSync is proposed as a centralised operations management system for cleaning businesses — built around a real operational model provided by an industry partner. The platform will help manage clients, sites, subcontractors, cleaning schedules, work completion, invoices, and basic financial reporting.

Why this matters This isn’t a hypothetical business problem — it reflects real operational pain points in commercial cleaning: confirming work was done, reconciling subcontractor invoices, and knowing which sites are actually profitable.

# 2  Project Objective

The objective of this project is to design and develop a working prototype of SubSync that allows a cleaning business to manage its day-to-day operations through a single system.

The system should allow authorised users to manage clients and sites, assign subcontractors, record completed cleaning services, review subcontractor invoices, and monitor basic site profitability.

# 3  Project Scope

Your team is expected to design and build the following core feature areas. Each module should be functional end-to-end — breadth of coverage matters more than depth of polish in any single module.

## 3.1 User Management

- User login and logout

- Basic role-based access control

- Administrator and subcontractor roles

## 3.2 Client Management

- Add, edit, view, and remove clients

- Store client contact details

## 3.3 Site Management

- Add and manage cleaning sites

- Link each site to a client

- Store site address, cleaning frequency, service price, and basic cleaning instructions

## 3.4 Subcontractor Management

- Add and manage subcontractor details

- Store contact details and business information

- Assign subcontractors to cleaning sites

## 3.5 Service Scheduling

- Create cleaning schedules for sites

- Record scheduled date and time

- Display upcoming services

## 3.6 Work Completion

- Allow subcontractors to record whether a cleaning service has been completed

- Record check-in and check-out times

- Allow comments or notes

- Optional photo upload as evidence of completed work

## 3.7 Invoice Management

- Record subcontractor invoices

- Store invoice number, invoice date, period, amount, and related site

- Display invoice status

## 3.8 Invoice Verification

- Compare invoices with recorded completed services

- Highlight possible mismatches or missing service records

- Allow an authorised user to approve or reject an invoice

## 3.9 Basic Financial Reporting

- Record client revenue for each site

- Record subcontractor costs

- Calculate basic site profitability

Profit = Client Revenue − Subcontractor Cost

## 3.10 Dashboard

- Total clients, total sites, total subcontractors

- Scheduled services and completed services

- Pending invoices

- Basic revenue, cost, and profit information

# 4  Example System Workflow

The prototype should support the following end-to-end operational flow. Use this as the backbone for your use case diagram and your demonstration script.

| Admin creates client | Admin creates site | Subcontractor assigned | Service scheduled | Work completion recorded | Invoice submitted | System checks work | Invoice reviewed → Profit calculated |
| --- | --- | --- | --- | --- | --- | --- | --- |

# 5  Minimum Viable Product

At minimum, the prototype must demonstrate the following chain, fully connected:

MVP chain Client → Site → Subcontractor → Schedule → Completed Work → Invoice → Verification → Profit

Your final prototype should be able to answer:

- Which subcontractor is responsible for each site?

- Was the scheduled cleaning service completed?

- What work has the subcontractor invoiced?

- Does the invoice match the recorded work?

- How much revenue and cost is associated with each site?

- Is the site profitable?

# 6  Out of Scope

The following are explicitly not required for this project. Attempting these will not earn extra credit and risks time better spent on the core MVP — they may be discussed as future improvements in your final report.

| ✗ Payroll processing | ✗ Tax calculations |
| --- | --- |
| ✗ BAS or accounting functions | ✗ Bank integration |
| ✗ Automatic payment processing | ✗ Xero or MYOB integration |
| ✗ GPS tracking | ✗ Route optimisation |
| ✗ Artificial intelligence features | ✗ Native Android or iOS applications |
| ✗ Advanced financial forecasting |  |

# 7  Expected Deliverables

Submit the following as part of your final capstone package:

- Requirements analysis

- Use case diagram

- System architecture

- Database design / ER diagram

- User interface designs

- Functional prototype

- Source code (with README and setup instructions)

- Testing evidence

- Project documentation

- Final demonstration or presentation

# 8  Suggested Technology Stack

Not mandated — choose what your team can deliver confidently within 12 weeks. A simple, working stack beats an ambitious, unfinished one.

| Frontend | React (or plain HTML/CSS/JS) |
| --- | --- |
| Backend | Node.js / Express, or Django / Flask |
| Database | PostgreSQL or MySQL (relational — the ER model needs it) |
| File storage | Local disk or cloud bucket, for work-completion photo evidence |
| Auth | Simple session or JWT-based login; role check on admin vs. subcontractor routes |

# 9  Suggested 8-Week Timeline

A guide only — adapt to your team’s pace and your unit’s milestone dates.

| 1 | Requirements analysis, use case diagram, ER diagram, wireframes |
| --- | --- |
| 2 | Project setup, database schema, authentication and role-based access |
| 3 | Client, Site, and Subcontractor management modules |
| 4-5 | Service scheduling and work completion (incl. photo upload) |
| 6-7 | Invoice management, invoice verification logic, dashboard |
| 8 | Testing, bug fixing, UI polish / Documentation, final demonstration, presentation |

# 10  Suggested Assessment Focus

Marking will follow your unit’s official rubric; broadly, expect emphasis on:

- Completeness of the MVP chain (Client → Site → Subcontractor → Schedule → Work → Invoice → Verification → Profit)

- Quality and accuracy of requirements analysis, use case, and ER diagrams

- Data integrity — does the database model correctly reflect the client/site/subcontractor relationships?

- Invoice verification logic — does it correctly flag mismatches?

- Usability of the interface for both admin and subcontractor roles

- Code quality, structure, and documentation

- Team process — evidence of planning, testing, and iteration

- Clarity and professionalism of the final demonstration

# 11  Suggested Team Roles

For a team of 4–6, consider dividing responsibility roughly as follows — roles can overlap and rotate.

| Project / Product Lead | Requirements, scope management, stakeholder liaison, demo coordination |
| --- | --- |
| Backend / Database Lead | Schema design, API endpoints, business logic (invoice verification, profit calc) |
| Frontend Lead | UI implementation across admin and subcontractor views |
| QA / Documentation Lead | Test plans, testing evidence, README, final report |

# 12  Support & Resources

This project is based on a real operational model provided by an industry partner in commercial cleaning. Questions about how the business actually operates — e.g. how invoices are currently reconciled, or what “completed” means for a site — can be directed to your unit coordinator, who can liaise with the industry partner on your behalf.